AQI Forecasting & Health Risk Prediction System

Project progress report

Last updated: 6 October 2026    |    Latest commit: 75af4ea Landing page and dashboard; signed-in pages pending commit

# 1. Status at a glance

| Area | Status | Notes |
| --- | --- | --- |
| AQI forecasting (6 cities) | Done | 6 models + naive baselines, 6 test windows per city |
| PM2.5 and NO2 forecasting | Done | Same pipeline; naive forecast deployed where no model beats it |
| Saved forecasting models | Done | 18 city forecasters, loadable without retraining |
| Health-risk models | Done | Level (F1 0.873) and score (RMSE 0.198); primary + fallback variants |
| FastAPI backend: public endpoints | Done | 7 endpoints |
| Supabase: database and sign-in | Done | Project created, tables and row-level security live and verified |
| Backend: sign-in, saved profile, history | Done | 5 signed-in endpoints; 41 tests pass in total |
| Live check with a real test user | Done | All 8 checks passed against the real Supabase project |
| Frontend design (Airware) | Done | Landing page and dashboard designs approved; spec in docs/frontend_design.md |
| Next.js frontend: landing + dashboard | Done | Built and connected to the live API; checked at 1280, 1536 and 1920 px |
| Frontend: sign-in, profile, my risk, history, models | Done | Built on the live API; sign-in flow to be tested by you with a real account |
| Hospital map | Not started | Leaflet + OpenStreetMap (Overpass) |
| Recommendation assistant | Not started | Keyword matching + precautions list |
| Deployment | Not started | Vercel (frontend), Render or Railway (backend) |
| Project report (4 evaluation criteria) | Done | 15-page Word report in docs/Project_Report.docx; fill in title-page details |
| Course mid-sem submission (19-30 Oct) | Results ready | Presentation still to prepare (report content can be reused) |
| Course final submission (16-27 Nov) | Results ready | Presentation still to prepare (report content can be reused) |

# 2. Actions needed from you

- Test the signed-in pages with a real account: create an account, confirm the email, fill in the profile, check My risk, then History (open and delete a run).

- Try the site locally: start the API, then run npm run dev in frontend/ and open http://localhost:3000.

- Fill in the title-page details in docs/Project_Report.docx before submitting it.

# 3. Work completed

## AQI forecasting pipeline

- Data loading for Delhi, Bengaluru, Chennai, Hyderabad, Lucknow and Ahmedabad (CPCB data, 2015-2020); gaps up to 21 days interpolated.

- Diagnostics: ADF and KPSS stationarity tests (no differencing needed), seasonal period confirmed at ~365 days (ACF peaks at lags 363-370, STL seasonal strength).

- Models: ARIMA, SARIMA (weekly + annual Fourier terms), Holt-Winters, LSTM, XGBoost on lag features, Prophet; compared with three naive baselines.

- Evaluation on 6 non-overlapping 30-day test windows per city (RMSE, MSE, MAE, MAPE); winner = lowest mean RMSE.

- Ahmedabad fix: its CO sensor readings were faulty (median 16 mg/m3 vs about 1 elsewhere, AQI up to 2,049), so its AQI is recomputed from hourly data without CO. The method reproduces the published values exactly when CO is included.

- LSTM results averaged over seeds 42, 43 and 44 (a single seed gave a misleadingly good Delhi result).

## Pollutant forecasting (PM2.5, NO2)

- Same evaluation for PM2.5 and NO2, the only pollutants with usable history in all six cities.

- Where no model beats the naive forecast on mean RMSE, the naive forecast itself is deployed (Hyderabad PM2.5, Ahmedabad NO2).

## Saved forecasting models

- Each city's winner retrained on its full history and saved in its native format (joblib, XGBoost .ubj, PyTorch state_dict, Prophet JSON), with metadata and a registry.

- Verified: reloaded models reproduce the in-memory forecasts exactly.

## Health-risk models

- Random Forest, XGBoost and MLP compared for risk level (weighted F1) and risk score (RMSE), with 5-fold cross-validation and a held-out 20% test set.

- MLP selected for both tasks. Primary model uses the profile plus AQI, PM2.5 and NO2; an AQI-only model is the automatic fallback.

- Boundary rule: the classifier's level is the headline; days where the score implies a neighbouring level are flagged borderline and shown as a range; the higher level drives High/Severe alerts.

- Backtest on real historical forecasts: the pollutant model beats the AQI-only model (73.3% vs 68.5% level agreement with the reference).

## FastAPI backend (public part)

- Endpoints: /api/health, /api/cities, /api/forecast/{city}, /api/risk/predict, /api/profile/schema, /api/leaderboard/forecast, /api/leaderboard/health.

- All models load once at startup (~20 s); requests after that take well under a second.

- Profile validation: occupation, area type, mask usage and outdoor hours are required (defaulting them understated risk); BMI, exercise and family history are optional.

- 29 automated tests pass.

## Supabase and user accounts

- Supabase project created (Mumbai region); database script run; checks confirmed public tables are readable, private tables are blocked without sign-in, and the public key can't write.

- Signed-in endpoints: GET/PUT /api/me/profile, POST /api/me/risk (runs a prediction with the saved profile and saves it to history), GET /api/me/history, GET/DELETE /api/me/history/{id}.

- Each database call is made with the user's own sign-in token, so row-level security keeps every user's profile and history private, even inside the backend.

- 12 new tests using an in-memory stand-in for Supabase that enforces the same per-user rules (41 tests pass in total); the real sign-in service correctly rejects invalid tokens.

- Live end-to-end check with a real test user passed all 8 steps: save and read profile, run a prediction, list and read history, hidden without sign-in, delete, confirm deletion.

- SQL script supabase/migrations/0001_init.sql: profiles, saved_forecasts, risk_predictions, aqi_forecasts_cache, model_leaderboard.

- Row-level security: users only see and change their own profile and history; history can't be edited; public tables are read-only except for the backend.

- Step-by-step setup guide (supabase/README.md) and .env.example; real keys stay in a git-ignored .env.

## Frontend design (Airware)

- Site named Airware. Stack confirmed: Next.js, React + TypeScript, Tailwind CSS, shadcn/ui, Motion, ECharts, Lucide React, Leaflet + OpenStreetMap, Overpass API.

- Design direction: a data-first dashboard (like IQAir or Windy) using the full screen width, with IBM Plex fonts, neutral colours, one deep-teal brand colour, and the official CPCB colours reserved for air-quality data.

- Approved overview page: city tabs, tomorrow's AQI with the CPCB scale and health advice, interactive forecast chart, pollutants, day-by-day health risk, precautions, and an all-cities comparison table.

- Approved landing page: hero with a live dashboard preview, city AQI strip, a two-person example showing why personal risk matters, how it works, features, model results, data and AQI scale, privacy, FAQ and footer.

- Site structure: landing page at /, dashboard at /dashboard, plus sign-in, profile wizard, my risk, history and models pages.

- Light and dark themes with a toggle; layout checked at 1280, 1536 and 1920 px wide (the user's laptop at 150%, 125% and 100% scaling).

- Spec saved in docs/frontend_design.md with the approved preview in docs/design/.

## Project report

- 15-page Word report (docs/Project_Report.docx) structured around the four evaluation criteria: review of existing systems and feasibility, objectives and methodology, relevance of algorithms, and synchronisation of design and implementation.

- Includes 11 figures (architecture, methodology, data overview, Ahmedabad sensor fix, STL decomposition, evaluation windows, model comparison, forecasts, health results, dashboard design) and 9 tables, all from the project's actual results, plus 15 references.

- A cleaned dataset export (data/processed/city_day_clean.csv) was also produced on request.

## Frontend: sign-in, profile, my risk, history and models

- Sign in and create account (email and password through Supabase); new accounts confirm by email and go straight to the profile form.

- Health profile: a 3-step form (about you, daily exposure, optional health details) saved once and reused; it can be edited at any time.

- My risk: the user's own day-by-day risk for 7 or 30 days in any of the six cities, with confidence, borderline ranges, a risk-score chart, the AQI forecast, precautions and a High/Severe callout.

- Each new estimate is saved to History, where past runs can be opened in full or deleted; the page reuses the latest run unless the profile changed, so visits don't create duplicates.

- Models page: leaderboards for AQI, PM2.5 and NO2 forecasting per city (gain over the naive forecast, all metrics, test windows) and for the health models (classification, regression, recall by risk level, borderline-day statistics).

- Type check, lint and production build pass; layouts checked at 1280, 1536 and 1920 px in light and dark.

## Frontend: landing page and dashboard

- Next.js app in frontend/ with React + TypeScript, Tailwind CSS, shadcn/ui, Motion, ECharts and Lucide icons, following the approved Airware design.

- Landing page: hero with a live dashboard preview, city AQI strip, two-person risk comparison computed live by the models, how it works, features, model results from the leaderboard, AQI scale, privacy and FAQ.

- Dashboard: city tabs, tomorrow's AQI on the CPCB scale with health advice, 7/30-day forecast chart, pollutant trends, 7-day risk for an example profile, precautions and an all-cities table; city and horizon are kept in the page address.

- Light and dark themes with a toggle; layouts checked at 1280, 1536 and 1920 px; type check, lint and production build all pass.

# 4. Key results

## AQI forecasting: deployed model per city

Mean RMSE over 6 test windows, compared with the best naive baseline (lower is better).

| City | Deployed model | Mean RMSE | Best baseline | Change |
| --- | --- | --- | --- | --- |
| Delhi | SARIMA | 69.21 | 98.91 | -30% |
| Lucknow | Prophet | 55.90 | 83.16 | -33% |
| Bengaluru | SARIMA | 19.35 | 25.55 | -24% |
| Chennai | ARIMA | 37.45 | 42.87 | -13% |
| Hyderabad | Prophet | 22.39 | 25.88 | -13% |
| Ahmedabad | Holt-Winters | 57.44 | 60.75 | -5% |

## PM2.5 and NO2: deployed model per city

| City | PM2.5 model | NO2 model |
| --- | --- | --- |
| Delhi | Prophet | Prophet |
| Lucknow | Prophet | Prophet |
| Bengaluru | SARIMA | LSTM |
| Chennai | Holt-Winters | SARIMA |
| Hyderabad | Naive (last value) | XGBoost |
| Ahmedabad | Holt-Winters | Naive (last value) |

## Health-risk models (held-out test set, MLP)

| Variant | Level F1 | Accuracy | Recall Low / Mod / High / Severe | Score RMSE | Score R² |
| --- | --- | --- | --- | --- | --- |
| Profile + AQI + PM2.5 + NO2 (primary) | 0.873 | 0.873 | 92% / 79% / 88% / 91% | 0.198 | 0.986 |
| Profile + AQI (fallback) | 0.839 | 0.838 | 88% / 81% / 74% / 86% | 0.377 | 0.948 |

Results are estimated risk for decision support, not a medical diagnosis.

# 5. Work remaining

| Task | Needs | Notes |
| --- | --- | --- |
| Frontend: forecast detail page | Frontend | City forecast page (/forecast); the other pages are built |
| Hospital map | Frontend | Shown when the alert level is High/Severe; contact details only, no booking |
| Recommendation assistant | Frontend | Keyword matching + curated precautions, personalised with AQI and risk |
| Live 2026 data | After the frontend | Show today's AQI and forecast from today using recent station data; needs a free OpenAQ API key |
| Deployment | All of the above | Vercel + Render/Railway; handle the ~20 s model-loading startup |
| Mid-sem report/presentation (19-30 Oct) | You + me | Classical models: ARIMA, SARIMA, Holt-Winters, decomposition |
| Final report/presentation (16-27 Nov) | You + me | LSTM, XGBoost, Prophet and the comparison |

# 6. Known limitations and improvements

- Most of the remaining health-risk error comes from the air-quality forecasts (especially Delhi and Ahmedabad); better forecasting is the biggest accuracy lever.

- Holt-Winters always selects weekly seasonality; a proper annual version needs deseasonalising first.

- No single forecasting model dominates; averaging the top 2-3 models per city could make forecasts more stable.

# 7. Change log

| Date | What changed |
| --- | --- |
| 6 Oct 2026 | Sign-in, profile form, My risk, History and Models pages built. |
| 5 Oct 2026 | Frontend started: landing page and dashboard built on the live API, light and dark themes. |
| 5 Oct 2026 | Project report written (15 pages, 11 figures, 9 tables); cleaned dataset exported to CSV. |
| 26 Sep 2026 | Landing page design approved and saved; site structure set; live 2026 data scheduled after the frontend. |
| 26 Sep 2026 | Frontend design approved: Airware data-first dashboard, light and dark themes; spec and preview saved. |
| 26 Sep 2026 | Live accounts check passed (8/8) with a real test user; all commits pushed to GitHub. |
| 26 Sep 2026 | Supabase connected: signed-in endpoints for profile, prediction runs and history; 41 tests. |
| 26 Sep 2026 | Supabase schema, row-level security and setup guide; this progress report created. |
| 26 Sep 2026 | FastAPI backend public endpoints with 29 tests; exposure fields made required. |
| 26 Sep 2026 | PM2.5/NO2 forecasting, two-variant health models, boundary rule, forecast backtest. |
| 25-26 Sep 2026 | Health-risk models trained and saved; per-city forecasting models saved. |
| 25 Sep 2026 | AQI forecasting pipeline; Ahmedabad CO fix; multi-window evaluation; seeded LSTM. |